# PROJECT STATE - Databricks AI Classification and Auto-Retry (POC)

NOTE: This file is the single source of truth for project context.

If starting a new conversation/session, paste this file's content first

to restore full context before continuing work.

================================================================================

## 1. PROJECT GOAL

================================================================================

When a Databricks job fails:

1. Detect the failure.

2. Use AI to classify the error as Transient / Permanent / Unknown.

3. If Transient -> auto-retry after a delay (e.g. 15 min), but first check if

a newer run (any trigger type) already succeeded - avoid redundant reruns.

4. If Permanent -> do NOT retry, rely on existing job failure notifications.

5. Before retrying, confirm no other run of that job is currently in progress

(avoid concurrent/duplicate runs).

6. Track failure history and actions taken (for future learning/audit) - full

implementation deferred, but minimal state tracking required now to

support retry-count limits and avoid reprocessing the same failure.

7. Notifications: reuse Databricks built-in job failure notifications for now

(no custom notification system in POC phase).

================================================================================

## 2. GROUND RULES (Working Agreement)

================================================================================

Process discipline:

- Step-by-step only - never jump ahead before current step is validated.

- Analyze requirements/scenarios BEFORE building, to avoid backtracking later.

- No code without first explaining approach and getting confirmation.

- Build from scratch, nothing assumed or skipped.

- Clearly state what is needed from the user at each step.

Code and structure discipline:

- Clean, proper project structure - separated by responsibility.

- Simple, understandable code - no unnecessary cleverness.

- Comment before every logical block, explaining WHY.

- Clean up scratch/debug code once a step is validated.

- Consistent clean formatting.

- Stay in scope - no extra complexity beyond current step's goal.

Decision discipline ("no going back" rule):

- Before locking any decision, explicitly analyze future scenarios/edge cases

that could break it later.

- If multiple valid approaches exist, pause and evaluate trade-offs together

before proceeding.

================================================================================

## 3. WORKSPACE ENVIRONMENT (Confirmed Capabilities)

================================================================================

- Compute (for jobs)................................ CONFIRMED AVAILABLE

- Workflows/Jobs UI................................. CONFIRMED, can create jobs

- Foundation Model API (ai_query).................... CONFIRMED WORKING

(tested with databricks-meta-llama-3-1-8b-instruct, got valid response)

- Unity Catalog access............................... CONFIRMED, can create schema/tables

- Personal Access Token capability................... CONFIRMED AVAILABLE

- Git integration..................................... GitHub already linked

(debashishmohanty69@gmail.com) - NOT yet connected to this project

(deferred, see Pending Checkpoints)

================================================================================

## 4. KEY DECISIONS MADE SO FAR

================================================================================

- AI approach for POC:

Databricks Foundation Model API (ai_query).

Reason: In-workspace, no external API keys/security review needed for

POC; swappable later via abstraction function.

- Classification taxonomy:

Transient / Permanent / Unknown (3 states, not binary).

Reason: Avoids forcing AI to guess when uncertain.

- Retry check logic:

Check if ANY newer run (any trigger type) of the job succeeded since

failure, not just the same run.

Reason: User requirement - "irrespective of trigger/manual run".

- Concurrency check:

Must check no other run is in progress before retrying.

Reason: Avoid duplicate/parallel runs.

- Notification:

Reuse existing Databricks job-level failure notifications.

Reason: Simpler for POC; no new channel needed yet.

- Tracking table:

Minimal version now (state tracking for retry-count + processed-failure

dedup); full audit/feedback schema deferred.

Reason: Retry logic depends on it; full feedback loop is future scope.

- Git setup:

Deferred - working in plain Workspace folder for now.

Reason: Avoid blocking progress; checkpoint set to connect after

Step 3/4.

- Dummy job design:

One parameterized notebook (dummy_failure_job.py) using widgets, not

multiple separate notebooks.

Reason: Simpler to maintain, flexible for adding more failure types

later.

- Classification output format:

Structured JSON (classification, reasoning, confidence) via ai_query,

called through spark.sql() with parameterized :prompt arg.

Reason: Reliable programmatic parsing; avoids string-escaping bugs

found in earlier prototyping; reasoning/confidence fields aid future

debugging.

- Classification parse-failure handling:

If AI response fails JSON parsing, fall back to classification

"Unknown" with a distinct parse_status of "PARSE_FAILED" (vs "OK"

for normal responses).

Reason: Fails safe without crashing pipeline, while preserving

visibility into genuine parsing failures vs actual model uncertainty.

- Unknown classification status:

Unknown gets its own tracking status "unknown_flagged", separate

from Permanent's "permanent_no_action".

Reason: Semantically different situations (AI confident it won't

work vs AI genuinely unsure); merging them is irreversible later

since historical rows couldn't be retroactively separated; low cost

to keep them distinct now.

- Run_id deduplication bug fix:

get_known_run_ids() originally checked only original_run_id and

latest_run_id columns, but latest_run_id gets OVERWRITTEN on every

retry - causing old intermediate run_ids to be "forgotten" and

re-detected as brand new failures (found during testing when 3

duplicate rows were created for the same retry chain).

Fix: Added all_run_ids ARRAY<STRING> column that APPENDS (never

overwrites) every run_id in a failure's full retry history;

get_known_run_ids() now checks membership across this array instead.

Reason: Correctness - a snapshot of only "current" run_ids can never

reliably represent full history once values get overwritten.

================================================================================

5. PROJECT STRUCTURE (Current + Planned)

================================================================================

src/ [in progress]

detection/

failure_detector.py  [created]

classification/

ai_classifier.py  [created]

retry/

retry_handler.py

tracking/

tracker.py  [created - only get_known_run_ids() so far, needs insert/update functions]

utils/

databricks_client.py  [created]

sql/ [created]

create_tracking_table.sql  [exists as notebook, not yet saved as .sql file - table itself is live in Unity Catalog]

tests/ [created]

test_failure_detector  [created]

test_ai_classifier.py  [created]

================================================================================

6. CURRENT STEP STATUS

================================================================================

STEP 5 - COMPLETE: AI Classification Logic

Sub-progress:

[x] Designed classification prompt (3-state taxonomy: Transient/Permanent/Unknown)

[x] Decided structured JSON output format (classification, reasoning, confidence)

[x] Decided to call ai_query via spark.sql() with parameterized :prompt arg

[x] Tested prompt v1 against known dummy errors - found Unknown category too weak, model guessed instead of admitting uncertainty

[x] Revised prompt (v2) - strengthened Unknown definition, added 2 new few-shot examples

[x] Retested all known test errors with prompt v2 - all correct, no regressions

[x] Tested additional edge cases (permission errors, schema mismatches, throttling) - all correct across all 3 categories

[x] Confirmed JSON parsing reliable via json.loads() across all test cases

[x] Decided fallback behavior for parse failures (see KEY DECISIONS MADE SO FAR)

[x] Created src/classification/ai_classifier.py - classify_error(error_text, spark) function

[x] Created tests/test_ai_classifier.py - regression test using all validated error cases

[x] Ran packaged function end-to-end - all test cases pass, matches manual validation results

Decision recorded: classify_error() takes spark as an explicit parameter rather than assuming a global variable, to keep the function testable and reusable outside notebook context.

--------------------------------------------------------------------------------

## STEP 6 - COMPLETE: Orchestrator

Sub-progress:

[x] Decided orchestrator split into 3 separate functions (detect_classify_decide,

execute_due_retries, check_retry_outcomes)

[x] Added new tracker.py functions: insert_new_failure, update_classification,

get_rows_by_status, mark_as_retried, mark_as_resolved, mark_as_max_retries_reached

[x] Added scheduled_retry_at column to failure_tracking table (via ALTER TABLE)

- note: ended up using last_updated_at + RETRY_DELAY_MINUTES as the due-check

instead, scheduled_retry_at reserved for future use if needed

[x] Added MAX_RETRY_ATTEMPTS = 3 to config.py

[x] Created src/orchestrator.py with all 3 functions

[x] Tested detect_classify_decide() - correctly detected, classified, and

routed 3 dummy failures (1 Transient -> retry_scheduled, 2 Permanent ->

permanent_no_action)

[x] Tested execute_due_retries() - correctly triggered retry via run_now(),

updated status to 'retried', incremented retry_count

[x] Tested check_retry_outcomes() - correctly detected still-running state

(skip), correctly detected failure and re-classified/looped back to

retry_scheduled, correctly incremented retry_count across 3 full cycles

[x] Tested max-retry cutoff - after retry_count reached 3 (MAX_RETRY_ATTEMPTS),

correctly set status to max_retries_reached instead of retrying again

Decision recorded: Used last_updated_at timestamp + RETRY_DELAY_MINUTES (15) as

the "is this due for retry" check, rather than a separate scheduled_retry_at

value. Reason: Simpler, one less field to manage; last_updated_at already gets

set at classification time, which is the correct reference point for the delay.

## STEP 7 - COMPLETE: Remaining Goal 1 Requirements

Sub-progress:

[x] Added "newer run already succeeded" check to execute_due_retries() -

skips retry and marks resolved if any newer run (any trigger type)

succeeded since the failure

[x] Added concurrency check to execute_due_retries() - skips retry if

another run of the job is currently RUNNING or PENDING

[x] Found and fixed run_id deduplication bug (see KEY DECISIONS)

[x] Concurrency check VALIDATED in live scheduled run - 2 of 3 due retries

were correctly skipped ("another run currently in progress") when they

shared the same job_id as a retry already in flight. Confirmed working

as designed, found naturally during Step 8 testing (not a planned test).

[ ] Newer-run-succeeded check still not explicitly tested - low risk,

simple boolean logic, deferred.

## STEP 8 - COMPLETE: Scheduling

Sub-progress:

[x] Decided: 1 Databricks Job running all 3 orchestrator functions in

sequence, every 15 minutes

[x] Created notebooks/run_pipeline_cycle - thin runner notebook

[x] Created scheduled Databricks Job: ai_classification_autoretry_pipeline

[x] Ran manual test - full cycle executed successfully: detect (0 new) ->

3 retry_scheduled rows found -> 1 retried, 2 correctly skipped via

concurrency check -> outcome check correctly skipped still-running run

PROJECT STATUS: Core pipeline complete and now running on an automated

15-minute schedule. All original Goal 1 requirements (Section 1) implemented and

validated: detect, classify (Transient/Permanent/Unknown), retry with delay,

skip permanent, concurrency-safe, newer-run-aware, max-retry capped,

scheduled automation.

--------------------------------------------------------------------------------

================================================================================

## 7. PENDING CHECKPOINTS (Do Not Forget)

================================================================================

[ ] Connect Git remote - deferred from Step 2, must be done after dummy job

(Step 3) or retry logic (Step 4) is working, before more code

accumulates.

[ ] Full tracking/audit table schema + human feedback correction

mechanism - deferred to later phase, after core pipeline works.

[ ] Confirm whether Foundation Model API usage has any cost implications

on Free Edition (pay-per-token) - worth checking before heavy testing.

[ ] Remove temporary sys.path workaround in tracker.py (and any other file

that copies it) once project is connected to a Git folder - replace

with clean package-style imports once repo root is auto-added to path.

[ ] IMPORTANT LESSON LEARNED: Any file meant to be imported as a Python

module (config.py, tracker.py, databricks_client.py, and any future

similar files) MUST be created as a Workspace "File", NOT a "Notebook".

Notebooks are only for files meant to be run directly (e.g.

dummy_failure_job, orchestrator). Also: plain .py files do NOT get

"spark" auto-injected - must use SparkSession.builder.getOrCreate().

================================================================================

## 8. HOW TO RESUME IF CONTEXT IS LOST

================================================================================

If starting a new conversation, paste this entire file, then say:

"Continue from current step status in section 6."